        ASSIGNMENTS 7

1. Consider the user story: “As a customer I want to use ATM”. What would be
my acceptance criteria (“so that......)”? List all possible acceptance criteria.

- I can withdraw cash
- I can check my balance
- I can change my pin number
- can get printed receipt
- I can deposit cash
- I can deposit cash on other accounts
2. What are the advanced Scrum Master skills?

- Developing and managing scrum team
- Ensuring scrum rules :The scrum rules must be strictly followed and guided by the scrum master
- Removing problems : All the problems arising,related to the project development in the team are solved by scrum master
- Creativity and innovation
- Open communication
- Leadership skill
- Individual learning:Along with guiding the team, the scrum master must also learn new things
- Estimation and planning:Scrum master must create useful and reliable plans for the project
- Solving conflicts :Scrum master should take care of all conflicts that arise among the team.
3. How do you think you can use Agile practices in large projects? (Given that
the team can have no more than 9 people, do you think large projects with
large teams can be involved in agile practices?)

Agile practices can be done in large projects by using scrum of scrums method.In this method we divide the entire scrum into differend scrums.every scrum contains individuals and they can be differed based on their velocity, production capacity, and learning curve,tasks are allocated to each scrum by knowing the ability of the scrum members.each scrum will have a scrum master and there will be a scrum meeting for solving the problems within the scrum.if there happend a problem for the entire project then there will be scrum of scrums meeting ,all the scrum master will be there in this meeting .By this method the job can be done very easily.

4. What are the Possible options for tracking project performance in Agile?

The project in agile can be evaluvated by
- Burndown and Burnup chart
- CPI-Cost Performance Index
- SPI-Schedule Performance Index
- EBV-Earned Business Value
Burndown chart shows how much work is remaining to be done in the project.burndown charts are comonly used by the project manager because it is very simple and anyone can understand the chat easily.
Burndown chart is just opposite of the burnup chart.burnup chart shows how much work has been completed, and the total amount of work.

CPI-Cost Performance Index:it is the measure of efficiency of expenses used on a project
CPI= EV/AC,
where EV-earned value
AC-Actual Cost
- If the value of CPI is greater than 1,it indicates a favourable condition
- If the value of CPI is less than 1, it indicates an unfavourable condition
SPI-Schedule Performance Index-:It describes how much of the work is being done compared to the scheduled plan of work.
SPI=AV/BV
        where AV is the Actual Velocity
        BV is the Baseline Velocity

- if the value of SPI is above1,it indictaes that the project is being done on time
- if the value of SPI is less than 1, it indicates that the project is being done lately.

        EBV-Earned Business Value: is the sum of all the business values for those stories that are complete
5. In Agile, the team always picks up business value user stories in every
sprint. Do we still need to know earned value?

knowing the earned value helps achieve greater visibility and control of the project activities which helps in responding to issues early on, thus making it possible to meet the project timelines. It provides a clear communication of the activities involved and improves project visibility and accountability.Earned value helps to

- improve cost/schedule control
- identify risks
- manage scope variation
- predict cost at completion of projects
- analyse performance and improve efficiency
- predict financial results
- better employee planning